VECTOR EQUINE  ·  ARCHITECTURE REVIEW

Response to Platform Architecture

Nine findings, one contradiction, and the four questions that block implementation

Reviewing Platform Architecture (three tiers, one session), August 2026, against the codebase as it stands on main. Every claim in the memo that could be checked against code has been checked; results are in section 2 with file and line references.

| Verdict | Detail |
| --- | --- |
| Architecture is sound | The tier model, the invariants, and the control plane recommendation are all right. Nothing here argues with the direction. |
| Every factual claim checks out | Nine claims verified against code. All accurate. See §2. |
| One thing is materially underscoped | Decision 1 is described as a device identity change. It is a tenancy project — no organizational entity exists anywhere in the schema. See F1. |
| One internal contradiction | Tier 2 cannot simultaneously bridge audio locally and justify the web client on the grounds that the phone never reaches the hub. See F3. |
| Two priorities need moving | Decisions 6 and 7 are ranked near the bottom. Both are closer to the top. See F4 and F5. |
| One decision is already made | Tier 1 offline audio is not an open question — the current stack has answered it. See F4. |

### How to use this document

Findings are numbered F1 to F9 and each carries a severity, what the memo says, what the code says, and a proposed resolution. Blocking questions are Q1 to Q4 in §5, each with the two branches that follow from the answer. Every item has a response box — reply in place and send it back, and we can work the list top to bottom without losing anything.

§4 proposes a revised decision order. §6 states what work begins the moment each answer lands, so nothing sits idle waiting on a decision it does not actually depend on.

# 1 · What is settled

Listed so it does not get relitigated. No response needed on any of this.

The three-tier model, and tiers as a data acquisition strategy rather than only a price ladder.

One session object that gains layers. Not three session types.

Sessions belong to the rider, always, regardless of whose hardware recorded them.

Owning the hardware grants no visibility into a rider's private sessions.

Desired state carried on the existing heartbeat as the cloud control plane.

Outbound HTTPS only. Any proposal requiring inbound connectivity to the device is rejected.

Control and coaching are separate planes with separate budgets.

Capture never depends on the phone. A dead phone silences coaching, it does not stop recording.

A single reference clock, with skew measured rather than assumed.

The beacon-tracking camera approach, and the reasoning that it sidesteps rider identification.

A wired ethernet run as the recommended hub installation.

# 2 · Verified against the codebase

Every checkable claim in the memo, tested against the code. All nine hold. Two additional findings appear that the memo does not state.

| Claim | Verdict | Evidence |
| --- | --- | --- |
| Attach binds by rider and picks the most recent open session | Confirmed | attach/route.ts 31-35 — filters rider_id, status in (waiting, live), orders started_at desc, limit 1 |
| The device is rider-owned | Confirmed — stronger than stated | edge_devices.rider_id is a foreign key to profiles with ON DELETE CASCADE. Delete the rider and the device row disappears. Migration 20260804000000 line 6 |
| Attach starts recording unconditionally | Confirmed | attach/route.ts 64 sets edge_recording: true on bind, before any rider instruction |
| Upload capped near 95 MB | Confirmed | video/route.ts 11 — MAX_BYTES = 95 * 1024 * 1024, returns 413 above it |
| Reference agent hardcodes a zero clock offset | Confirmed | agent.py 148 — sync_offset_ms: "0" |
| Device makes outbound calls only | Confirmed | All five edge routes are device-initiated. No listener, no inbound path. |
| One rider per room | Confirmed | sessions/route.ts 172 — capture_{riderId8}_{timestamp}. Identities are rider_{id} and trainer_{id}. |
| A join code already exists and works | Confirmed — and reusable | capture_sessions.join_code, minted at sessions/route.ts 176, already drives trainer scan-in. See F2. |
| No organizational entity exists in the schema | Not stated in the memo. Confirmed. | 54 tables across 34 migrations. None is a barn, facility, organization, or tenant. Full list in Appendix B. |

# 3 · Findings

## F1 · Decision 1 is scoped as device identity. It is a tenancy project.

BLOCKING · HIGHEST PRIORITY · SCOPE CORRECTION

### What the memo says

Move device identity from rider-owned to barn-owned, with a roster and unambiguous session binding. Ranked first, correctly.

### What the code says

The diagnosis is right and the scope is far larger than the wording implies. There is no organizational entity anywhere in the schema. Fifty-four tables, and not one of them is a barn, a facility, an organization, or a tenant.

What exists instead is an entirely peer-to-peer social graph: profiles carries role_rider and role_trainer booleans, and coach_connections links one rider to one trainer with a status and a share scope. Permissions are enforced in row-level security policies that compare auth.uid() against those pairwise rows — a trainer can read a ride only by matching an active connection to that specific rider, optionally narrowed to individually shared sessions.

There is no seam in this schema where a barn goes. It has to be cut, and every session policy re-derived against it.

### Why this matters for how the work is assigned

Written as “move device identity to barn-owned,” this reads like repointing a foreign key. Someone will change edge_devices.rider_id to barn_id, ship it, and believe the decision is implemented. The actual work is a new tenancy layer plus a review of every row-level security policy that touches sessions, media, and transcripts — including the recursion fix already sitting in migration 20260721000001, which is evidence that these policies are delicate.

### Proposed resolution

Split it in two and stop conflating them. F2 is the immediate half. The tenancy half stays ranked first as a project, gets its own schema design, and does not block device work in the meantime.

RESPONSE

## F2 · The binding ambiguity has a cheap fix available now: bind on the join code.

PROPOSAL · UNBLOCKS TIER 2 WORK IMMEDIATELY

### The problem being solved

One hub, fifteen riders, back-to-back lessons. Attach takes the most recent open session for the device's owner. With two sessions open it binds to the wrong one and says nothing.

### The primitive already exists

capture_sessions.join_code is minted on every session and already drives trainer scan-in, including a QR rendered in the live session client. It is understood by users, tested in the field, and has nothing to do with device identity — which is exactly why it works here.

### Proposed behaviour

The hub attaches to a specific code, never to “whichever session is open.”

With no code, the hub refuses and reports why. It does not guess, and it does not fall back to the old behaviour.

The rider's phone already has the code the moment they tap Start, so the rider-facing flow does not change.

### Why this is worth doing before the tenancy work

It removes the silent wrong-rider bind — which is a data-integrity and privacy failure, not an inconvenience — in a change measured in hours. It lets tier 2 device work proceed against correct semantics while the tenancy model is designed properly rather than in a hurry. And it throws nothing away: under barn ownership the hub still binds to a code.

### Question

Does “unambiguous session binding” in the memo already mean this? If so we are aligned and it only needs stating explicitly, because the current wording does not rule out a roster lookup as the binding mechanism, which would be a much larger change for the same outcome.

RESPONSE

## F3 · Contradiction: tier 2 both does and does not require the phone to reach the hub.

BLOCKING · CHANGES WHAT TIER 2 IS

### The three statements

| Where | What it says |
| --- | --- |
| §2, tier 2 | The hub “bridges the lesson audio locally, so latency drops and the lesson survives poor connectivity.” |
| §3, control planes | Trainer voice to rider earpiece: under 150 ms, local plane. “Cloud relay is a fallback, not the design.” |
| §3, client platform | The web app “remains viable for tier 2, because the control plane routes through the cloud rather than requiring the phone to reach the hub directly.” |

These cannot all hold. If trainer voice is bridged locally at tier 2, the phone must reach the hub at tier 2, and the stated justification for deferring the native client to tier 3 disappears.

### Why it is not pedantry

The thing hiding behind the contradiction is genuinely hard. A browser connecting to a media server on a private LAN address needs HTTPS with a certificate the phone already trusts. Self-signed certificates do not work on arbitrary phones without per-device installation. A real certificate for a hostname that resolves to a private address is a piece of infrastructure to build and operate, not a configuration line. Native clients avoid the problem completely, which is precisely why this determines the client platform decision rather than following from it.

### The two coherent positions

| Position | Consequence |
| --- | --- |
| A · Local audio is tier 3. Tier 2 audio stays cloud-relayed; the hub is video, capture and offline resilience. | Web client holds through tier 2 as the memo says. Tier 2 does not beat the incumbent on latency — it wins on video and on the ride surviving bad connectivity. Native work stays deferred. |
| B · Local audio is tier 2. The hub bridges lesson audio as §2 describes. | Native client moves to tier 2, and the certificate and discovery problem becomes near-term work. Tier 2 gets materially more expensive and materially more compelling. |

Either is defensible. What is not workable is the memo as written, which promises both.

RESPONSE

## F4 · Decision 6 is ranked sixth, is closer to second, and is partly already decided.

PRIORITY · AFFECTS THE TIER THAT SHIPS FIRST

### What the memo says

Tier 1 audio transport, peer-to-peer or cloud relay, owner “platform,” blocking whether tier 1 beats the incumbent in a metal arena. Listed sixth of eight.

### What the code says

The stack has already answered it. Audio runs on LiveKit, which is a selective forwarding unit — every stream is relayed through a server. Tokens are minted server-side and both participants connect outward to the same room. Tier 1 as built cannot carry audio without connectivity.

So this is not an open decision in the ordinary sense. It is a question of whether to undo a choice already embedded in the product, and undoing it means adding a genuine peer-to-peer path for the same-arena case, with all the discovery and fallback logic that implies.

### Why the ranking matters

Tier 1 ships first and needs no hardware, and the memo's own argument is that the incumbent's entire advantage is working in a metal building with no signal. If tier 1 requires internet, that needs to be known now, by the people writing the positioning, not discovered in a barn.

### Proposed resolution

Accept that tier 1 requires connectivity, and make the metal arena the hub's job. This is coherent, it is honest, and it makes tier 2 easier to sell because it answers “what does the box do that the cloud cannot” with something a rider feels immediately. The cost is that we beat the headsets becomes we beat the headsets where there is signal, and we replace them entirely once the hub is in — which is a sales constraint, not an engineering one.

RESPONSE

## F5 · Group lessons are ranked last and are probably the normal case.

PRIORITY · ENTANGLED WITH F1 AND F2

### The situation

A trainer with three riders in a ring is an ordinary Tuesday, not an edge case. The memo ranks it seventh of eight.

### What breaks

The room name is capture_{riderId8}_{timestamp} — one rider per room, with the trainer joining that one room. Three concurrent riders under one trainer with one camera breaks the session model, the room model, and the binding question simultaneously.

Specifically, unresolved: does a group lesson produce one session or three? If three, the trainer's audio has to reach all of them, which is either three rooms she is in at once or one room with three riders and a different identity scheme. If one, then sessions no longer belong to a single rider, which contradicts an invariant in §3.

### Proposed resolution

Decide it alongside F1 and F2 rather than six months later. All three are the same question wearing different clothes: which rider is this, right now, and what is she attached to. Deciding them together is much cheaper than retrofitting group support onto a session model built for one rider.

RESPONSE

## F6 · Sensor-to-session provenance is missing from the invariants.

LOW COST NOW · HIGH COST LATER

### What the memo says

Decision 5 treats sensor ownership as a pricing and fitting-workflow question, provisionally rider-owned.

### What is missing

It is also a data question, and the answer is the same either way. Rider-owned sensors move between horses and between barns. Barn-owned sensors move between riders. In both cases, which sensor was on which horse, in which tack, with what calibration, for this session has to be recorded per session — or the readings are uninterpretable a year later, which is exactly when the training data becomes valuable.

### Proposed resolution

Add it to the invariants in §3 rather than leaving it inside Decision 5. It costs almost nothing to design now and it is the memo's own stated test: cheap to adopt, expensive to retrofit. It also does not depend on how Decision 5 resolves, so it need not wait for it.

RESPONSE

## F7 · Riders without accounts have nowhere to put a session.

MEDIUM · AFFECTS THE PRIMARY TIER 2 CUSTOMER

### The situation

Sessions belong to the rider, always. Agreed, and it should not be weakened. But a lesson barn has thirty juniors and half of them will not have accounts — and lesson barns are the customer most likely to buy a hub.

### The unresolved question

Does the hub record for someone who cannot yet own the result? If it does, the session needs somewhere to live until it is claimed, without the barn being able to read it in the meantime — otherwise the trust commitment in §3 is broken by the very first workaround.

### Proposed resolution

There is an existing mechanism worth inverting. capture_sessions already carries a claim_token with an expiry, used today so a trainer can claim a lesson she taught as a guest (migration 20260814000000). The same shape works in reverse: the session is recorded, held unreadable, and claimed by the rider when they create an account. Reusing it is cheaper than inventing a holding state, and it is already understood.

RESPONSE

## F8 · Hub transcription creates two implementations of the thing the whole thesis rests on.

MEDIUM · AGREE WITH THE CHANGE, FLAGGING THE COST

### What the memo says

Pull transcription onto the hub forward into the network phase. The reasoning is right: it is the cheapest demonstration that the box does something the cloud cannot, and it removes the dependency on barn connectivity for the feature riders notice most.

### The risk

Not the model, and not the hardware. Divergence. Two transcription paths will produce differently-worded transcripts of identical speech, and transcript quality is the entire labeling thesis in §1. A tier 1 session and a tier 2 session of the same lesson should not read differently.

There is a concrete shape constraint too. Hub output has to land in session_transcript_segments with the same offset_ms, speaker and client_id semantics as the cloud path, or the idempotent-insert and de-duplication behaviour added in migration 20260721010000 stops working.

### Question

Is the hub path eventually meant to replace the cloud path everywhere, with cloud kept only as fallback for tier 1? Or do two implementations coexist permanently? The first is more work up front and one source of truth. The second is faster now and a quality problem that compounds.

RESPONSE

## F9 · Terminology, and Jetson-specific naming in a stack whose hardware is not settled.

LOW · CHEAP TO FIX NOW

The memo says hub. The repo says edge device. Both of us will keep writing documents. Pick one word now.

Decision 3 refers to “the hub bill of materials,” which implies the hardware is not settled — but the code is Jetson-named throughout: edge/jetson-agent/, and a device label defaulting to Jetson. If the platform is genuinely open, that layer should be written hardware-neutral now rather than renamed under pressure later.

RESPONSE

# 4 · Proposed revised decision order

The memo's ordering with three changes: Decision 1 split, Decision 6 raised, and the tier 2 client-platform question added as a decision in its own right because it does not currently appear on the list.

| Proposed | Decision | Was | Why moved |
| --- | --- | --- | --- |
| 1 | D1a · Unambiguous session binding via join code | part of 1 | Small, immediate, removes a silent wrong-rider bind. Unblocks all tier 2 device work. |
| 2 | D6 · Tier 1 audio transport | 6 | Tier 1 ships first. Partly decided by the stack already, and the positioning depends on it. |
| 3 | NEW · Does the phone reach the hub at tier 2? | not listed | Resolves F3. Determines the client platform and whether native work is near-term. |
| 4 | D1b · Barn tenancy model and session permissions | 1 | Still the largest piece. Now correctly scoped as a schema and permissions project rather than a device change. |
| 5 | D7 · Group lessons | 7 | Same underlying question as D1a and D1b. Cheaper decided together. |
| 6 | D2 · Hub operation with no internet | 2 | Unchanged in substance; now sequenced after the identity questions it depends on. |
| 7 | D3 · Where transcription runs | 3 | Unchanged. Depends on D2. |
| 8 | D4 · Video source and camera partnership | 4 | Unchanged. |
| 9 | D8 · Clock skew measurement at attach | 8 | No dependencies. Can start today and should not wait behind anything above it. |
| 10 | D5 · Sensor ownership, plus provenance from F6 | 5 | Unchanged in rank. Provenance half should be adopted now regardless of how ownership resolves. |

RESPONSE · AGREE, OR REORDER

# 5 · The four questions that block implementation

Everything else can be worked around or deferred. These four change what gets built, so a wrong guess is expensive.

## Q1 · Is Decision 1 being split — binding fix now, tenancy as its own project — or done as one piece?

| If yes / former | If no / latter |
| --- | --- |
| Split: binding lands this week and tier 2 device work proceeds against correct semantics while tenancy is designed properly. | One piece: device work stalls until the tenancy schema is designed, reviewed, and migrated, because building on the current identity model means rebuilding it. |

RESPONSE

## Q2 · Does tier 1 get to require internet, with the metal arena being the hub's job?

| If yes / former | If no / latter |
| --- | --- |
| Yes: nothing changes in the audio stack, positioning gets a caveat, and the hub gains its clearest reason to exist. | No: a peer-to-peer audio path has to be added alongside the current relay, with discovery and fallback. That is a significant piece of work on the tier that ships first. |

RESPONSE

## Q3 · Does the phone need to reach the hub at tier 2, or is local audio a tier 3 feature?

| If yes / former | If no / latter |
| --- | --- |
| Tier 3: the web client holds, native stays deferred, tier 2 is video plus offline resilience. | Tier 2: native client moves up, and local discovery plus the trusted-certificate problem become near-term work rather than future work. |

RESPONSE

## Q4 · Is the hub still a Jetson, or is the bill of materials genuinely open?

| If yes / former | If no / latter |
| --- | --- |
| Settled on Jetson: naming stays, and the agent can assume the platform. | Open: the agent and the routes get written hardware-neutral now, which is nearly free today and a renaming exercise across the codebase later. |

RESPONSE

# 6 · What starts the moment each answer lands

So that nothing waits on a decision it does not depend on. The last row needs no answer at all and should be picked up now.

| Unblocked by | Work that can start |
| --- | --- |
| Q1 answered “split” | Join-code binding on attach; remove the unconditional edge_recording on bind; desired state on the heartbeat; device presence on the live screen. This is the whole of phase A. |
| Q2 | Either nothing changes in the audio stack, or peer-to-peer transport design begins for tier 1. |
| Q3 | Either the web client is confirmed through tier 2, or native shell and local discovery work is scheduled. |
| Q4 | Hardware-neutral naming pass across the agent and edge routes, if the platform is open. |
| Nothing — start now | Clock skew measurement at attach (D8), and sensor-session provenance in the schema design (F6). Neither depends on any open decision. |

# Appendix A · Evidence index

| Reference | What it shows |
| --- | --- |
| src/app/api/edge/sessions/attach/route.ts 26-35 | Binds by rider and most recent open session. The wrong-rider bind. |
| src/app/api/edge/sessions/attach/route.ts 64 | Sets edge_recording: true on attach, before any rider instruction. |
| src/app/api/edge/sessions/[id]/video/route.ts 11 | MAX_BYTES of 95 MB; 413 above it. |
| src/app/api/capture/sessions/route.ts 172 | Room name capture_{riderId8}_{timestamp} — one rider per room. |
| src/app/api/capture/sessions/route.ts 176 | join_code minted per session. The primitive proposed in F2. |
| src/lib/capture/edge-token.ts 3 | Four-hour edge session token lifetime. |
| supabase/migrations/20260804000000_edge_devices.sql 6 | edge_devices.rider_id foreign key to profiles, cascade delete. |
| supabase/migrations/20260719000000_roles_connections_shares.sql 19-32 | coach_connections — the pairwise model with no organizational layer. |
| supabase/migrations/20260719000000_roles_connections_shares.sql 171-189 | Session read policy resolved through pairwise connections. |
| supabase/migrations/20260721000001_fix_training_sessions_rls_recursion.sql | Evidence that these policies are delicate and need care under any tenancy change. |
| supabase/migrations/20260814000000_capture_trainer_claim.sql | claim_token mechanism proposed for reuse in F7. |
| supabase/migrations/20260721010000_transcript_client_id.sql | Idempotent segment inserts the hub transcription path must honour. F8. |
| edge/jetson-agent/agent.py 148 | Hardcoded sync_offset_ms of zero. |

# Appendix B · Every table in the schema today

Thirty-four migrations, fifty-four tables. Included as the evidence for F1: none of these is a barn, a facility, an organization, or a tenant.

ads · ai_analyses · ai_chat_messages · ai_submission_feedback · ai_video_uploads · assignments · block_completions · bot_feed_seed_log · capture_sessions · challenge_enrollments · challenge_lessons · challenge_modules · challenges · coach_connections · comment_media · comments · connection_invites · discussion_posts · discussion_reactions · edge_devices · event_rsvps · events · feature_flag_overrides · feature_flags · follows · horse_profiles · lesson_completions · lesson_content_blocks · notifications · payment_events · post_likes · post_media · post_saves · posts · products · profiles · purchases · reports · session_ask_turns · session_media_assets · session_shares · session_transcript_segments · share_links · stripe_customers · submission_comments · submission_likes · submissions · subscription_tiers · suspension_messages · trainer_feedback_requests · training_sessions · user_blocks · user_interests · user_location_bucket · user_seen_items · user_subscriptions

Vector Equine · Architecture Review · Response to Platform Architecture, August 2026 · Prepared 28 August 2026 · Confidential